Sprint Retrospective

# Instructions

1. Enter your team letter and name: 2C - Alanna Luce, Alex Iacob, Joshua Shaffer, Julio Cuello, Benson Yan
2. Conduct a retrospective using the Starfish technique.
3. Use this document to record the team’s top three issues and action items.
4. Upload the final Word file to the *Sprint Retrospective* dropbox in the **Exercises** category.

# Action Items

Use the following table to document the action items that were identified to resolve the top three issues.

|  |  |
| --- | --- |
| **Issue** | **Action Items** |
| *More work outside of meetings* | 1. Write more / better solution tasks for stories 2. If we are getting stuck on something, send a question in the team discord or go to another resource for help 3. Set short term goals for between team meetings 4. Send progress updates in the discord |
| *Start doing more code reviews* | 1. Try to do code reviews twice a week 2. Whenever a new class is created, write more class comments for reviewers 3. More comments in general 4. More descriptive variable names |
| *Increase efficiency inside of meetings* | 1. Pre-dev planning on how we are going to implement various features, this can be done by writing in the general chat 2. Decrease time in meetings via timer to keep us focused on the task at hand 3. Call out other members when they’re off-topic in meetings 4. Format daily stand-ups better |

